## Slide 1
Domain III Stakeholder Engagement
17 % of PMI-ACP Exam
20 Questions

## Slide 2: Stakeholder Engagement
Managing & Engaging the Stakeholders

## Slide 3: Agenda
Working with the project stakeholders
Establishing a shared vision
Creating collaboration
Communicating with project stakeholders
Using interpersonal skills

## Slide 4: Working with Project Stakeholder
Stakeholder Engagement

## Slide 5: Stakeholder Engagement Tasks
Engage and empower business stakeholders
Share information frequently with all stakeholders
Form working agreements for participation
Assess organizational changes to maintain a stakeholder engagement
Used collaborative decision-making and conflict resolution
Establish a shared vision for project stakeholders
Maintain a shared understanding of project success
Provide transparency for better decisions
Balance certainty and adaptability for better planning

## Slide 6: Who are Project Stakeholders?
Are impacted by the project
Can impact the project
  Customers
  Project sponsor
  Project leaders
  Development team
  Vendors
  End users

## Slide 7: Identify Stakeholders
Stakeholder analysis
Expert judgment
Meetings
Create the stakeholder register

## Slide 8: Plan Stakeholder Management
Expert judgment
Meetings
Analytical techniques
Create the stakeholder management plan
Update project documents

## Slide 9: Manage Stakeholder Engagement
Communication methods
Interpersonal skills
Management skills
Issue log
Change request
Project management plan updates
Project document updates
Organizational process assets updates

## Slide 10: Control Stakeholder Engagement
Information management systems
Expert judgment
Meetings
Work performance information
Change request
Project management plan updates
Project document updates
Organizational process assets updates

## Slide 11: Keeping Stakeholder engaged
Agile project worked with stakeholders
Not command and control
Consider servant leadership
Identify project stakeholders as early as possible

## Slide 12: Educating Stakeholders for Agile Projects
People new to agile projects need some basic education
Address concerns directly with project stakeholders
Explain the approach that will be used

## Slide 13: Managing Stakeholder Engagement
Short iterations keep stakeholders involved
Reviews and demos show the results of the work
Agile places value of work that is done
Agile is naturally visible for project stakeholders

## Slide 14: Incorporating Stakeholder Values
Work is based on what the stakeholders value
Engage the product owner to prioritize the backlog
Work is executed by priorities
The development team creates the highest priority items
The development team delivers early value to the business
Stakeholders are invited to planning meetings and retrospective

## Slide 15: Incorporating Community Values
Agile teams must share the values of their broader community
Respect
  Agile works for consensus
  Don’t judge suggestions
  Respect differing opinions
Courage
  Agile teams display courage through demonstrations
  Pair programming
  Product owner prioritizing requirements
  Retrospective

## Slide 16: Principles of Stakeholder Engagement
Get the right stakeholders
Insure a stakeholder participation
Manage stakeholder interest
Frequently discussed what done looks like
Show progress to project stakeholders
Openly discuss project estimates and projections

## Slide 17: Creating a Shared Vision
Understanding what is requested and delivering what was requested

## Slide 18: Failing Fast
Failing fast means failing early and cheaply
Good way to discover misunderstandings
Ensures the project team understands what stakeholders want

## Slide 19: Creating an Agile Charter
Agile charters authorize the project and the project manager
Agile charters are from the project sponsor
Could be lightweight or very detailed
Acknowledge change is likely in the actual project

## Slide 20: Agile Project Charters are different
Traditional charters are very specific
Agile charters are broad and high level
Agile charters define:
  Who will be engaged
  What is the project about
  Where will the project take place
  When will the project start and end
  Why this project being chartered
  How the goals of the project be achieved

## Slide 21: Creating a Project Tweet
Project customers in the project team can work together to create a project tweet
Describe the goal of the project in 140 characters or less
This exercise defines a high-level description of the project
Elevator statement

## Slide 22: What does “Done” Mean
Defining done is important for everyone
An example of a shared vision
User stories –done will mean developed documented and tested
Releases –done means there are no large defects or remaining change requests
Final project deliverables –priority features are implemented three months of trouble-free operation and satisfactory scores

## Slide 23: Working with Agile Modeling
Modeling techniques for agile projects
The value is in discussion and creation of the model
Often treated on whiteboards and photographs for a record
Lightweight and barely sufficient

## Slide 24: Use Case Diagram
How will the user use the solution

## Slide 25: Sample Data Model

## Slide 26: Screen Designs
What does the user interface look like

## Slide 27: Wireframes
A quick mock-up of a product
Could be screens and data flows between screens
Ensures that everyone has the same understanding of the product
A form of low fidelity prototyping
Quick way to get feedback

## Slide 28: User Personas
Biographical sketches of key stakeholders
Description of product users
Somewhat grounded in reality
Goal oriented
Show tangible and actionable outcomes
Focus on the users and who the users will be

## Slide 29: Communication
Managing Communications in Agile Project

## Slide 30: Plan Communication Management
Communication requirements analysis
Communication technology
Communication model
Communication methods
Meeting
Create the communications management plan
Update project documents

## Slide 31: Manage Communications
Communication technology
Communication models
Communication methods
Information management systems
Performance reporting
Communicate with stakeholders
Update the project management plan project document organizational process assets

## Slide 32: Control Communications
Information management systems
Expert judgment
Meetings
Work performance information
Change request
Update the project management plan project documents and organizational process a set

## Slide 33: Communication Model – Sender - Receiver
Sender
Encoder
Medium
Decoder
Receiver
Barrier
Noise

## Slide 34: Face to Face Communication
Face-to-face communication is preferred
Highest bandwidth of all communication types

## Slide 35: Effectiveness of Different Communication Channels

## Slide 36: Two-Way Communication
Dispatching model –top down communication
Collaborative model –interactive communication between sender and receiver

## Slide 37: Knowledge Sharing
Knowledge sharing is critical for agile projects
Share information with everyone
Collective code ownership means any developer can edit any code at any time
Agile practices promote knowledge sharing:
  Kanban boards
  Information radiators
  Personas
  Wireframes

## Slide 38: Communicating and Agile Projects
Low-tech high-touch tools
Stand up meetings
Osmotic communications
Tacit knowledge

## Slide 39: What is an Information Radiator?
Highly visible displays of information
Large graphs or charts that summarize project data
Out in the open and easily accessible
Also known as visual controls

## Slide 40: What is an Information Radiator?
Features delivered versus features remaining
Who is working on what
Current iteration features to be created
Velocity and defect measurements
Retrospective outcomes
Threats and issues for the project
Burn up and burndown chart
Story maps

## Slide 41: Social Media and Agile Projects
Remote workers staying in touch
Facebook
Twitter
Web collaboration tools
Non co-located teams
Consider the sensitivity of the project information

## Slide 42: Collaboration
Collaborative Approach is the key in Agile Project

## Slide 43: Collaboration is the key in agile projects
Customer collaboration over contract negotiation
Business people and developers must work together daily throughout the project

## Slide 44: Benefits of Collaboration
Generates wiser decisions
Promotes problem solving
Promotes action
Build social capital
Ownership of collective problems

## Slide 45: Engaging People in Agile Projects
Engagement creates better ideas and put some conversations
Active problem solving instead of command and control
Taking action rather than being passive
Collective ownership of ideas
Motivates and engages the project team
Shifts the power downward

## Slide 46: Green Zone Vs Red Zone
Green Zone | Red Zone
Takes responsibility Responds non-defensively Not easily threatened Build mutual success Seeks solutions Uses persuasion Firm, but not rigid Thinks both short-term and long-term Considers other points of views Welcomes feedback Considers conflict to be natural Speak calmly and directly about difficult issues Accept responsibility Seeks excellence | Blames others Responds defensively Feels threatened or wrong Triggers defensiveness Holds grudges Shame, blame, and accusations Binary thinking Short-term advantage Feel victimized Doesn’t seek feedback Must win at any cost Is rigid and reactive Creates a climate of antagonism Disapproval and content Sees others as the enemy Does not listen effectively

## Slide 47: Hosting Workshops
Meetings for participants to get work done
Clear goals and a schedule
Retrospectives
Planning meetings
Estimating sessions

## Slide 48: Tips for a great workshop
Have a diverse group of people
Facilitated for involvement
Get people involved early

## Slide 49: User Story Workshops
Preferred approach for candidate user stories
Also known as story writing workshops
Optimize the workflow by understanding user needs
Engage stakeholders in the design process

## Slide 50: Brainstorming
Collaborative technique too rapidly generate lots of ideas
Maximize number of suggestions
No stupid ideas
Will sort through the ideas later

## Slide 51: Brainstorming Methods
Quiet writing
Round robin
Free for all

## Slide 52: Collaboration Games
Also known as innovation games
Remember the future
Prune the product tree
Speed boat
Buy a feature
Bang for the buck

## Slide 53: Remember the Future
Collaboration game
Stakeholders look back at the project
20 minutes to write a future report about how the project went
Includes what was created; written on sticky notes
Notes are moved into associated clusters and duplicates removed
This game define success

## Slide 54: Prune the Product Tree
Drawing of a big tree
The trunk is what we already know or have built
The branches are new functionality and what needs to be designed
Participants add features on sticky notes to the tree
Closer to the trunk represents higher priority

## Slide 55: Speed Boat Games - Sailboat
Imagine it’s a boat
What winds are pushing the sailboat
What anchors are holding the sailboat back
What direction is the sailboat going
What rocks are in the way

## Slide 56: Interpersonal Skills for Agile Success
The Soft stuff is the hard stuff and the hard stuff is the easy stuff

## Slide 57: Interpersonal skills for agile projects
Emotional intelligence
Active listening
Facilitation techniques
Negotiation
Conflict resolution
Participatory decision making

## Slide 58: Emotional Intelligence
The ability to identify and influence our emotions and the emotions of others

## Slide 59: Quadrants of Emotional Intelligence
Self-management
Self control
Conscientiousness
Adaptability
Drive and motivation
Self-awareness
Self confidence
Emotional self-awareness
Accurate self-assessment
Social skills
Influence
Inspirational leadership
Developing others
Teamwork and collaboration
Social awareness
Empathy
Organizational awareness
Understanding the environment

## Slide 60: Quadrants of Emotional Intelligence

## Slide 61: Active Listening
Hearing what someone is really trying to say
Level 1 –Internal listening
Level 2 –Focus listening
Level 3 –Global listening

## Slide 62: Active Listening..
Level 1 – Internal Listening
  Words are heard, but we’re not very attentive
  We interpret the meaning –how is this going to affect me
Level 2 –Focus listening
  The speaker’s perspective
  We empathize with the speaker
  We look for emotional indicators such as voice and tone
  Facial expressions and words
Level 3 –Global listening
  We build on level 2
  A higher level of awareness
  Subtle clues about meeting such as the speaker’s posture and energy
  Helps us to develop a fuller context of the message

## Slide 63: Facilitation
Running effective meetings and workshops
Goals –ensuring that meetings are not a waste of time by promoting participation
Rules –establishing ground rules and holding people accountable to these rules
Timing –the duration of the meeting is established ahead of time
Assisting –making the meeting effective and assuring that everyone may contribute

## Slide 64: Negotiations
Negotiations happen throughout the project
Consider the priorities of user stories
Avoid a zero-sum games where only one person wins
Healthy negotiations allow for give and take

## Slide 65: Conflict Resolution
Differences of opinions and competing interest
Some conflict is healthy

## Slide 66: Participatory Decision Making
Engaging stakeholders for decision making
Communication and decision-making are critical to keep everyone informed then engaged
Involves stakeholders when making decisions
Stakeholder involvement increases as they commit to the project

## Slide 67: Convergent and Shared Collaboration
Convergent –participating decision making models in for conversions for collective agreements
Shared collaboration they share the decision-making process fairly

## Slide 68: Simple Voting
Participatory decision approach
The team votes for or against an idea by a show of hands

## Slide 69: Thumbs Up, Down or Sideways
Thumbs up and individual is for the decision
Thumbs down and individual is against the decision
Thumb sideways the individual is neutral or undecided

## Slide 70: Fist of Five Voting
The number of fingers shown indicates degree of support

## Slide 71: Highsmith Decision Spectrum
Participants place a checkmark on a spectrum
In favor
Okay but with reservations
Mixed feelings
Not in favor but will commit
Veto

## Slide 72: Domain Completion
You have successfully completed –
Stakeholder Engagement domain
PMI-ACP